Milestone 6 Roadmap
Waymo External Validation and Generalization Analysis

Implementation checklist for the IEEE T-IV object detection project.

Current baseline: Milestones 4 and 5 are complete, audited, committed, and pushed. Latest known commit: 9a23567 on main.

Milestone 6 is not a training milestone. It is the cross-dataset external validation milestone: locked KITTI-trained models are evaluated directly on Waymo.

1. Objective and Scope

Milestone 6 evaluates how well the KITTI-trained detectors generalize to Waymo without retraining. The output should be usable as a paper-ready external validation section.

Apply the locked YOLO, RT-DETR, RetinaNet, and Faster R-CNN checkpoints directly to the Waymo representative subset.

Measure domain-shift degradation by comparing Milestone 5 KITTI validation metrics with Milestone 6 Waymo external validation metrics.

Compute Generalization Ratio = mAP_Waymo / mAP_KITTI for detector-level and class-level stability.

Identify which class suffers the largest degradation: Vehicle, Pedestrian, or Cyclist.

Generate tables, figures, a DOCX report, and a final audit before committing.

# 2. Overall Pipeline

Figure 1. Milestone 6 pipeline from locked checkpoints to Waymo evaluation, generalization analysis, report writing, final audit, and Git commit.

# 3. Definition of Done

[ ] Repository starts from a clean Git state.

[ ] Waymo handoff is validated: image count, label count, image-label pairing, bbox format, and class IDs.

[ ] No-retraining external validation policy is documented.

[ ] All four locked KITTI-trained detectors are evaluated on Waymo.

[ ] KITTI vs Waymo comparison table is created.

[ ] Generalization Ratio table is created.

[ ] Class-wise degradation chart is created.

[ ] Domain-shift analysis subsection is written.

[ ] Milestone 6 DOCX report is generated under docs/milestone_6.

[ ] Final audit passes and Git danger check returns no output.

[ ] Milestone 6 commit is pushed to GitHub safely.

# 4. Phase 0 - Start Safely

Start from the clean repository state already confirmed after Milestone 4/5. Pull the remote branch and create the Milestone 6 workspace.

git status --short

git pull --ff-only

Create folders:

mkdir scripts\milestone_6

mkdir docs\milestone_6

mkdir outputs\milestone_6

mkdir outputs\milestone_6\handoff_validation

mkdir outputs\milestone_6\waymo_external_validation

mkdir outputs\milestone_6\generalization_analysis

mkdir outputs\milestone_6\figures

mkdir outputs\milestone_6\final_audit

Optional branch workflow:

git checkout -b milestone-6-waymo-validation

# 5. Phase 1 - Validate Waymo Handoff

notepad scripts\milestone_6\00_validate_waymo_handoff.py

Purpose: verify that the Waymo external subset is complete and ready for evaluation before any model is run.

Check image count and label count.

Check that each image has the expected matching label file.

Inspect image dimensions and a representative sample of label files.

Validate bbox values and confirm there are no invalid normalized values.

Confirm supported classes only: Vehicle, Pedestrian, Cyclist.

Write waymo_handoff_summary.json and waymo_handoff_summary.md under outputs/milestone_6/handoff_validation.

# 6. Phase 2 - Create Milestone 6 Configs

mkdir configs\datasets\milestone_6

mkdir configs\evaluation\milestone_6

Create these config files:

configs/datasets/milestone_6/waymo_external_subset.yaml - Waymo subset path, class names, sample count, and selection notes.

configs/evaluation/milestone_6/external_validation_policy.yaml - no-retraining rule, locked checkpoints, input size, confidence/IoU policy, and hardware notes.

configs/evaluation/milestone_6/generalization_metrics.yaml - KITTI vs Waymo comparison columns and Generalization Ratio formulas.

7. Phase 3 - Inspect Waymo Format and Class Mapping

notepad scripts\milestone_6\01_inspect_waymo_format.py

Purpose: confirm the exact label format before adapting the Milestone 5 evaluator to Waymo.

Expected class mapping: 0 = Vehicle, 1 = Pedestrian, 2 = Cyclist.

Expected label format: class_id x_center y_center width height.

Expected bbox representation: YOLO normalized coordinates.

Expected output: outputs/milestone_6/handoff_validation/waymo_format_inspection.json.

If class IDs differ, create a mapping file before evaluation and document it in the report.

# 8. Phase 4 - Smoke Test Models on Waymo

notepad scripts\milestone_6\02_smoke_test_waymo_models.py

Purpose: load all four locked checkpoints and run a tiny Waymo sample, such as 10 to 20 images, before the full external validation.

Read checkpoint paths from outputs/milestone_4/locked_final_checkpoints/final_checkpoint_registry.json.

Load YOLO and RT-DETR through ultralytics.YOLO.

Load RetinaNet and Faster R-CNN using the same Torchvision model definitions used in Milestone 5.

Confirm that each model returns predictions with usable class IDs and bounding boxes.

Write smoke_test_summary.json under outputs/milestone_6/waymo_external_validation.

# 9. Phase 5 - Full Waymo External Validation

notepad scripts\milestone_6\03_run_waymo_external_validation.py

Purpose: evaluate the locked KITTI-trained models on Waymo without retraining. This script should reuse the Milestone 5 evaluator logic and only switch the dataset from KITTI validation to Waymo external validation.

Inputs: locked final checkpoints from Milestone 4/5.

Inputs: Waymo external images and labels after handoff validation.

Metrics: mAP50, mAP50-95, per-class AP, and mean inference time.

Do not tune thresholds using Waymo results unless the policy explicitly states a fixed threshold before evaluation.

Write one metrics JSON file per detector under outputs/milestone_6/waymo_external_validation/metrics.

Write waymo_external_summary.csv and waymo_external_summary.json under outputs/milestone_6/waymo_external_validation/tables.

10. Phase 6 - Generalization Analysis

notepad scripts\milestone_6\04_create_generalization_analysis.py

Purpose: join the KITTI baseline from Milestone 5 with the Waymo results from Milestone 6 and quantify domain shift.

Required inputs:

outputs/milestone_5/final_kitti_validation/tables/comparison_summary_full.csv

outputs/milestone_6/waymo_external_validation/tables/waymo_external_summary.csv

Required calculations:

KITTI mAP50 vs Waymo mAP50.

KITTI mAP50-95 vs Waymo mAP50-95.

Absolute drop = KITTI metric - Waymo metric.

Generalization Ratio = Waymo metric / KITTI metric.

Class-wise AP50-95 degradation for Vehicle, Pedestrian, and Cyclist.

Best generalizing detector and worst generalizing detector.

Largest degraded class.

Required outputs:

outputs/milestone_6/generalization_analysis/tables/kitti_vs_waymo_comparison.csv

outputs/milestone_6/generalization_analysis/tables/generalization_ratio_table.csv

outputs/milestone_6/generalization_analysis/tables/class_wise_degradation.csv

outputs/milestone_6/generalization_analysis/generalization_analysis_summary.json

# 11. Phase 7 - Generate Figures

notepad scripts\milestone_6\05_create_waymo_generalization_figures.py

Required figures:

outputs/milestone_6/figures/kitti_vs_waymo_map50_95.png - main KITTI vs Waymo comparison.

outputs/milestone_6/figures/generalization_ratio_map50_95.png - cross-dataset stability visualization.

outputs/milestone_6/figures/class_wise_degradation.png - Vehicle/Pedestrian/Cyclist degradation chart.

outputs/milestone_6/figures/waymo_inference_time_comparison.png - Waymo inference time comparison.

12. Phase 8 - Write the Milestone 6 DOCX Report

notepad scripts\milestone_6\06_write_milestone_6_report.py

Purpose: create a paper-ready and injection-ready Milestone 6 report. The report should explain the external validation methodology, include all final Waymo results, and write the domain-shift discussion in manuscript style.

Expected outputs:

docs\milestone_6\Milestone_6_Waymo_External_Validation_Report.docx

docs\milestone_6\Milestone_6_Waymo_External_Validation_Report.md

Required report sections:

Milestone 6 Objective.

External Validation Methodology.

Dataset and Waymo Subset Description.

No-Retraining Policy.

Model Checkpoints Used.

Class Mapping.

Evaluation Metrics.

KITTI Baseline Summary.

Waymo External Validation Results.

KITTI vs Waymo Comparison.

Generalization Ratio Analysis.

Class-Wise Degradation Analysis.

Domain-Shift Discussion.

Paper-Ready External Validation Subsection.

Limitations and Threats to Validity.

Generated Artifacts.

# 13. Phase 9 - Final Audit

Figure 2. Final audit flow for Milestone 6.

notepad scripts\milestone_6\07_final_audit.py

Expected audit outputs:

outputs\milestone_6\final_audit\final_audit.json

outputs\milestone_6\final_audit\FINAL_AUDIT.md

The audit should check:

Required configs exist.

Waymo handoff summary and format inspection exist.

Waymo metrics exist for all four detectors.

KITTI vs Waymo comparison table exists.

Generalization Ratio table exists.

Class-wise degradation chart exists.

Milestone 6 DOCX and Markdown reports exist.

Audit status is PASSED.

No checkpoint files, ZIP files, or raw prediction JSONL files are staged.

# 14. Final Git Commands

After the final audit passes, commit only source/config/documentation files and lightweight result evidence.

Check status:

git status --short

Add safe Milestone 6 files:

git add configs\datasets\milestone_6

git add configs\evaluation\milestone_6

git add docs\milestone_6

git add scripts\milestone_6

Force-add lightweight outputs if outputs/ is ignored:

git add -f outputs\milestone_6\handoff_validation

git add -f outputs\milestone_6\waymo_external_validation\metrics

git add -f outputs\milestone_6\waymo_external_validation\tables

git add -f outputs\milestone_6\generalization_analysis

git add -f outputs\milestone_6\figures

git add -f outputs\milestone_6\final_audit

Danger check. Expected result: no output.

git diff --cached --name-only | findstr /R "\.pt$ \.pth$ \.zip$ \.jsonl$"

Review staged files:

git diff --cached --stat

git diff --cached --name-only

Commit and push:

git commit -m "Add Milestone 6 Waymo external validation analysis"

git push

# 15. Files That Should Not Be Committed

outputs/milestone_4/checkpoints/

outputs/milestone_4/kaggle_packages/verified_zips/

outputs/milestone_6/waymo_external_validation/predictions/

*.pt

*.pth

*.zip

*.jsonl