Milestone 7 Roadmap

Robustness, Failure-Case & Safety-Oriented Analysis

Source basis: IEEE_TIV_Object_Detection_Roadmap.docx defines Milestone 7 as robustness, failure-case, and safety-oriented analysis. It asks for difficult perception cases, safety-relevant false negatives for pedestrians and cyclists, failure-case galleries, deployment trade-offs, and practical recommendations for intelligent-vehicle perception.

# Milestone 7 Roadmap Summary

Milestone 7 is not a new training milestone. It uses the already completed Milestone 5 KITTI results and Milestone 6 Waymo external-validation outputs to explain detector robustness, safety-critical errors, and deployment suitability.

Primary focus: robustness and safety-oriented failure analysis.

Key safety classes: Pedestrian and Cyclist.

Core artifacts: detection error index, object-size analysis, safety false-negative analysis, failure-type summary, failure-case gallery, deployment trade-off table, figures, report, and final audit.

Final output: injection-ready DOCX report plus safe Git commit and push.

# High-Level Timeline

| Step | Stage | Main evidence produced |
| --- | --- | --- |
| Step 1 | Workspace and input audit | M7 folder tree plus input audit report |
| Step 2 | Analysis policy and configs | Failure-case, safety-error, and object-size policies |
| Step 3 | Detection error index | Unified TP/FP/FN matching table for KITTI and Waymo |
| Step 4 | Object-size robustness | Small/medium/large object failure summaries |
| Step 5 | Safety false negatives | Pedestrian and cyclist false-negative analysis |
| Step 6 | Failure type analysis | FP, localization-error, and class-confusion summaries |
| Step 7 | Failure-case gallery | Annotated example images and KITTI/Waymo panels |
| Step 8 | Deployment trade-off | Deployment suitability table and recommendation notes |
| Step 9 | Figures and report | M7 figures, source bundle, and injection-ready DOCX |
| Step 10 | Audit and Git push | Final audit, safe staging, commit, and push |

# Detailed Step-by-Step Plan

## Step 1/10 - Start Clean and Create Milestone 7 Workspace

Purpose: Prepare the repository, create the Milestone 7 folder structure, and verify that previous milestones are available before any analysis starts.

Main script: scripts\milestone_7\00_validate_milestone_7_inputs.py

### Commands

git status --short
git pull --ff-only
mkdir scripts\milestone_7
mkdir docs\milestone_7
mkdir outputs\milestone_7
mkdir outputs\milestone_7\data_audit
mkdir outputs\milestone_7\object_size_analysis
mkdir outputs\milestone_7\safety_error_analysis
mkdir outputs\milestone_7\failure_cases
mkdir outputs\milestone_7\failure_cases\images
mkdir outputs\milestone_7\failure_cases\panels
mkdir outputs\milestone_7\deployment_tradeoff
mkdir outputs\milestone_7\figures
mkdir outputs\milestone_7\final_audit

### Expected outputs

outputs\milestone_7\data_audit\milestone_7_input_audit.json

outputs\milestone_7\data_audit\MILESTONE_7_INPUT_AUDIT.md

### Completion checks

M5 KITTI results and prediction JSONL files exist locally.

M6 Waymo results and prediction JSONL files exist locally.

KITTI and Waymo images/labels are available.

Locked checkpoint registry exists.

Working tree is safe before starting.

## Step 2/10 - Create Milestone 7 Analysis Policy and Configs

Purpose: Lock the analysis rules before generating any result, so the robustness and failure-case analysis is reproducible and fair.

Main script: scripts\milestone_7\01_create_milestone_7_configs.py

### Commands

mkdir configs\analysis\milestone_7

### Expected outputs

configs\analysis\milestone_7\failure_case_policy.yaml

configs\analysis\milestone_7\safety_error_policy.yaml

configs\analysis\milestone_7\object_size_bins.yaml

configs\analysis\milestone_7\README.md

### Completion checks

Define small, medium, and large object size bins.

Define IoU threshold for TP/FP/FN matching.

Define confidence threshold for qualitative examples.

Set Pedestrian and Cyclist as safety-priority classes.

Confirm datasets: KITTI and Waymo. Confirm detectors: YOLO, RT-DETR, RetinaNet, Faster R-CNN.

## Step 3/10 - Build Prediction-vs-Ground-Truth Detection Error Index

Purpose: Create the foundation for all failure analysis by matching predictions with ground-truth boxes for KITTI and Waymo.

Main script: scripts\milestone_7\01_build_detection_error_index.py

### Commands

python scripts\milestone_7\01_build_detection_error_index.py

### Expected outputs

outputs\milestone_7\safety_error_analysis\detection_error_index.csv

outputs\milestone_7\safety_error_analysis\detection_error_index.json

### Completion checks

True positives, false positives, and false negatives are indexed.

Each row contains dataset, detector, image, class, IoU, confidence, object area, and size category.

Class mapping stays consistent: Vehicle, Pedestrian, Cyclist.

KITTI and Waymo are both included.

## Step 4/10 - Small, Medium, and Large Object Analysis

Purpose: Measure whether detectors fail more often on small or distant objects, with separate views for datasets, detectors, and classes.

Main script: scripts\milestone_7\02_object_size_analysis.py

### Commands

python scripts\milestone_7\02_object_size_analysis.py

### Expected outputs

outputs\milestone_7\object_size_analysis\object_size_summary.csv

outputs\milestone_7\object_size_analysis\object_size_summary.json

outputs\milestone_7\object_size_analysis\small_object_failure_summary.csv

### Completion checks

Calculate recall or miss rate by object size.

Compare KITTI vs Waymo size sensitivity.

Rank detectors on small-object robustness.

Keep the finding data-driven; do not assume small objects are worst until the table proves it.

Step 5/10 - Safety-Oriented False Negative Analysis

Purpose: Prioritize dangerous missed detections, especially false negatives for pedestrians and cyclists, rather than relying only on average mAP.

Main script: scripts\milestone_7\03_safety_false_negative_analysis.py

### Commands

python scripts\milestone_7\03_safety_false_negative_analysis.py

### Expected outputs

outputs\milestone_7\safety_error_analysis\safety_false_negative_summary.csv

outputs\milestone_7\safety_error_analysis\safety_false_negative_summary.json

outputs\milestone_7\safety_error_analysis\top_safety_critical_images.csv

### Completion checks

Compute false negative counts and rates by detector, dataset, class, and object size.

Identify images with the most pedestrian/cyclist misses.

Separate safety-priority classes from vehicle-only averages.

Prepare wording for safety-oriented error discussion.

## Step 6/10 - False Positive, Localization Error, and Class-Confusion Analysis

Purpose: Classify the main failure types so that the report explains what the detector gets wrong, not only how often it is wrong.

Main script: scripts\milestone_7\04_failure_type_analysis.py

### Commands

python scripts\milestone_7\04_failure_type_analysis.py

### Expected outputs

outputs\milestone_7\safety_error_analysis\failure_type_summary.csv

outputs\milestone_7\safety_error_analysis\failure_type_summary.json

outputs\milestone_7\safety_error_analysis\class_confusion_summary.csv

### Completion checks

Summarize missed detections.

Summarize false positives by class.

Detect localization errors: correct class but insufficient IoU.

Detect class confusion: overlaps an object but predicts the wrong class.

Detect over-detection: multiple predictions on one ground-truth object.

## Step 7/10 - Failure-Case Image Gallery

Purpose: Create visual evidence for the report and paper by generating annotated examples of important detector failures.

Main script: scripts\milestone_7\05_create_failure_case_gallery.py

### Commands

python scripts\milestone_7\05_create_failure_case_gallery.py

### Expected outputs

outputs\milestone_7\failure_cases\images\

outputs\milestone_7\failure_cases\panels\failure_case_panel_kitti.png

outputs\milestone_7\failure_cases\panels\failure_case_panel_waymo.png

outputs\milestone_7\failure_cases\failure_case_manifest.json

outputs\milestone_7\failure_cases\FAILURE_CASE_GALLERY.md

### Completion checks

Include missed pedestrians and missed cyclists.

Include small-object failures.

Include false positives, localization errors, and class confusion.

Create separate KITTI and Waymo panels.

Use a consistent annotation convention for all examples.

## Step 8/10 - Deployment Suitability and Trade-Off Analysis

Purpose: Convert robustness, accuracy, and latency results into practical recommendations for intelligent-vehicle perception.

Main script: scripts\milestone_7\06_deployment_tradeoff_analysis.py

### Commands

python scripts\milestone_7\06_deployment_tradeoff_analysis.py

### Expected outputs

outputs\milestone_7\deployment_tradeoff\deployment_suitability_table.csv

outputs\milestone_7\deployment_tradeoff\deployment_suitability_table.json

outputs\milestone_7\deployment_tradeoff\deployment_recommendations.md

### Completion checks

Compare speed vs KITTI mAP50-95.

Compare speed vs Waymo mAP50-95.

Compare speed vs pedestrian/cyclist false negative rate.

Produce detector-level recommendation notes.

Avoid claiming a detector is deployment-ready unless safety evidence supports it.

Step 9/10 - Create Figures and Injection-Ready DOCX Report

Purpose: Generate the Milestone 7 figures, collect all outputs into a clean source bundle, and produce the final injection-ready report.

Main script: scripts\milestone_7\07_create_milestone_7_figures.py and temporary _collect_milestone_7_report_bundle.py

### Commands

python scripts\milestone_7\07_create_milestone_7_figures.py
python _collect_milestone_7_report_bundle.py

### Expected outputs

outputs\milestone_7\figures\small_medium_large_recall.png

outputs\milestone_7\figures\small_object_failure_rate.png

outputs\milestone_7\figures\pedestrian_cyclist_false_negative_rate.png

outputs\milestone_7\figures\failure_type_breakdown.png

outputs\milestone_7\figures\class_confusion_heatmap.png

outputs\milestone_7\figures\deployment_suitability_comparison.png

outputs\milestone_7\figures\MILESTONE_7_FIGURES.md

docs\milestone_7\Milestone_7_Robustness_Failure_Case_Safety_Report.docx

### Completion checks

Figures are readable and match the computed tables.

Report includes objective, protocol, object-size analysis, safety false negatives, failure types, gallery, deployment suitability, limitations, and generated artifacts.

Temporary bundle excludes model weights, raw datasets, ZIPs, and prediction JSONL files.

## Step 10/10 - Final Audit, Git Safety Check, Commit, and Push

Purpose: Verify all Milestone 7 artifacts, prevent large or unsafe files from being staged, and push the milestone to GitHub.

Main script: scripts\milestone_7\08_final_audit.py

### Commands

python scripts\milestone_7\08_final_audit.py
git status --short
git add configs\analysis\milestone_7
git add docs\milestone_7
git add scripts\milestone_7
git add -f outputs\milestone_7\data_audit
git add -f outputs\milestone_7\object_size_analysis
git add -f outputs\milestone_7\safety_error_analysis
git add -f outputs\milestone_7\failure_cases\panels
git add -f outputs\milestone_7\failure_cases\failure_case_manifest.json
git add -f outputs\milestone_7\failure_cases\FAILURE_CASE_GALLERY.md
git add -f outputs\milestone_7\deployment_tradeoff
git add -f outputs\milestone_7\figures
git add -f outputs\milestone_7\final_audit
git diff --cached --name-only | findstr /R "\.pt$ \.pth$ \.zip$ \.jsonl$"
git diff --cached --stat
git commit -m "Add Milestone 7 robustness and safety failure analysis"
git push

### Expected outputs

outputs\milestone_7\final_audit\final_audit.json

outputs\milestone_7\final_audit\FINAL_AUDIT.md

Git commit pushed to origin/main

### Completion checks

Audit status is PASSED.

Danger check prints no .pt, .pth, .zip, or .jsonl files.

Working tree is clean after push.

git log --oneline -3 shows the new Milestone 7 commit.

# Recommended Milestone 7 Report Structure

1. Milestone 7 Objective

2. Source Inputs from Milestones 5 and 6

3. Robustness Analysis Protocol

4. Object Size Analysis

5. Safety-Critical False Negative Analysis

6. False Positive and Localization Error Analysis

7. Class Confusion Analysis

8. Failure-Case Gallery

9. Deployment Suitability Comparison

10. Practical Recommendations for Intelligent-Vehicle Perception

11. Paper-Ready Robustness and Safety Discussion

12. Limitations and Threats to Validity

13. Generated Artifacts

# Definition of Done

Input audit from Milestone 5 and Milestone 6 is complete.

Prediction-vs-ground-truth detection error index exists for KITTI and Waymo.

Small, medium, and large object analysis exists.

Pedestrian and cyclist false-negative analysis exists.

False positive, localization error, and class-confusion analysis exists.

Failure-case visual gallery and figure panels are generated.

Deployment suitability comparison and recommendations are written.

Injection-ready DOCX report is generated.

Final audit passes.

Git danger check shows no .pt, .pth, .zip, or .jsonl files staged.

Milestone 7 commit is pushed to GitHub.

# Git Safety Checklist

git status --short
git diff --cached --name-only | findstr /R "\.pt$ \.pth$ \.zip$ \.jsonl$"
git diff --cached --stat
git commit -m "Add Milestone 7 robustness and safety failure analysis"
git push
git status --short
git log --oneline -3