Combined Milestone 4 + 5 Kaggle Multi-Session Roadmap

Kaggle-Based Training, Resume-Safe RT-DETR, Local KITTI Evaluation, Documentation, and Git Closure

# Scope Boundary

| Item | Value |
| --- | --- |
| Training location | Kaggle notebooks / legitimate team compute slots |
| Local machine role | Source of truth, packaging, import, in-domain evaluation, docs, GitHub |
| Training dataset | KITTI train - 5,985 images |
| Validation dataset | KITTI validation - 1,496 images |
| Input size | 640 x 640 |
| Target classes | Vehicle, Pedestrian, Cyclist |
| Seed | 42 |
| Waymo use | Not allowed in Milestone 4 + 5; deferred to Milestone 6 |

Main rule: Local is the source of truth. Kaggle is used for GPU training only. The final imported checkpoints are locked locally, then KITTI in-domain validation and benchmarking are run using the unified evaluation modules. Waymo external validation, cross-domain degradation, and domain-shift analysis remain Milestone 6 work.

# Training Time and Slot Plan

| Detector | Estimated full training time | Recommended compute slot | Session strategy |
| --- | --- | --- | --- |
| YOLO | 3 hours | Slot A | One session |
| Faster R-CNN | 5 hours | Slot A | One session |
| RetinaNet | 4.5 hours | Slot A | One session |
| RT-DETR | 13 hours | Slot B | Resume across sessions |

Use Slot A and Slot B as legitimate team compute slots. The roadmap does not require local full training. RT-DETR is treated as an interruption-expected run: save checkpoints before the session limit, package the resume state, and continue in a later session.

# Quick Step List

Create local Milestone 4 + 5 folders

Add Kaggle compute-allocation policy

Freeze experiment and evaluation protocol

Validate Milestone 3 handoff locally

Decide Kaggle package contents

Create Kaggle package locally

Upload package to Kaggle

Prepare Kaggle notebook structure

Validate Kaggle environment

Validate Kaggle dataset handoff

Add slot-aware training configs

Build resume-aware training runner

Create session manifest system

Run Slot A tiny-overfit

Run Slot A pilot runs

Run Slot A full training

Run RT-DETR tiny-overfit on Slot B

Run RT-DETR pilot on Slot B

RT-DETR full training session 1

Package RT-DETR resume checkpoint

Prepare RT-DETR resume input for session 2

RT-DETR full training session 2

Package Slot A outputs

Package Slot B outputs

Import Slot A and Slot B outputs locally

Validate RT-DETR resume chain locally

Lock final checkpoints locally

Build local prediction adapters and evaluator

Run final local KITTI validation

Benchmark and create comparison outputs

Write documentation and DOCX

Run final audit

Run Git safety checks

Commit and push

# Phase A - Local Preparation

## Step 1 - Create local Milestone 4 + 5 folders

Run locally from the project root: C:\Users\Mazen\Desktop\AAST\Research\Autonomous research.

if not exist configs\models\milestone_4 mkdir configs\models\milestone_4

if not exist scripts\milestone_4 mkdir scripts\milestone_4
if not exist scripts\milestone_4\adapters mkdir scripts\milestone_4\adapters
if not exist scripts\milestone_4\trainers mkdir scripts\milestone_4\trainers
if not exist scripts\milestone_4\evaluation mkdir scripts\milestone_4\evaluation
if not exist scripts\milestone_4\utilities mkdir scripts\milestone_4\utilities
if not exist scripts\milestone_4\kaggle mkdir scripts\milestone_4\kaggle

if not exist outputs\milestone_4 mkdir outputs\milestone_4
if not exist outputs\milestone_4\checkpoints mkdir outputs\milestone_4\checkpoints
if not exist outputs\milestone_4\pretrained mkdir outputs\milestone_4\pretrained
if not exist outputs\milestone_4\logs mkdir outputs\milestone_4\logs
if not exist outputs\milestone_4\predictions\kitti_validation mkdir outputs\milestone_4\predictions\kitti_validation
if not exist outputs\milestone_4\metrics\kitti_validation mkdir outputs\milestone_4\metrics\kitti_validation
if not exist outputs\milestone_4\benchmarks mkdir outputs\milestone_4\benchmarks
if not exist outputs\milestone_4\figures mkdir outputs\milestone_4\figures
if not exist outputs\milestone_4\visual_checks mkdir outputs\milestone_4\visual_checks
if not exist outputs\milestone_4\reports mkdir outputs\milestone_4\reports
if not exist outputs\milestone_4\manifests mkdir outputs\milestone_4\manifests
if not exist outputs\milestone_4\kaggle_packages mkdir outputs\milestone_4\kaggle_packages
if not exist outputs\milestone_4\kaggle_downloads mkdir outputs\milestone_4\kaggle_downloads
if not exist outputs\milestone_4\runtime mkdir outputs\milestone_4\runtime
if not exist outputs\milestone_4\cache mkdir outputs\milestone_4\cache

if not exist docs\milestone_4 mkdir docs\milestone_4
if not exist docs\milestone_4\figures mkdir docs\milestone_4\figures

if not exist scripts\__init__.py type nul > scripts\__init__.py
if not exist scripts\milestone_4\__init__.py type nul > scripts\milestone_4\__init__.py
if not exist scripts\milestone_4\adapters\__init__.py type nul > scripts\milestone_4\adapters\__init__.py
if not exist scripts\milestone_4\trainers\__init__.py type nul > scripts\milestone_4\trainers\__init__.py
if not exist scripts\milestone_4\evaluation\__init__.py type nul > scripts\milestone_4\evaluation\__init__.py
if not exist scripts\milestone_4\utilities\__init__.py type nul > scripts\milestone_4\utilities\__init__.py
if not exist scripts\milestone_4\kaggle\__init__.py type nul > scripts\milestone_4\kaggle\__init__.py

Update .gitignore to exclude checkpoints, pretrained weights, logs, raw predictions, runtime/cache, Kaggle packages, Kaggle downloads, and model files such as .pt, .pth, .ckpt, .onnx, and .engine.

Keep reports, manifests, metrics, figures, visual checks, scripts, configs, and docs trackable.

Completion gate: local folder structure exists; Python packages exist; large generated files are ignored.

## Step 2 - Add Kaggle compute-allocation policy

Create a policy file that records how the two legitimate compute slots are used and how RT-DETR resume sessions are handled.

configs/models/milestone_4/kaggle_compute_plan.yaml
docs/milestone_4/kaggle_compute_plan.md

status: frozen
policy:
  local_training_allowed: false
  kaggle_training_only: true
  local_final_evaluation_preferred: true
  waymo_allowed_in_milestone_4: false

compute_slots:
  slot_a:
    role: team_member_or_primary_compute_slot
    assigned_detectors: [yolo, faster_rcnn, retinanet]
  slot_b:
    role: team_member_or_secondary_compute_slot
    assigned_detectors: [rtdetr]

session_limits:
  planned_safe_stop_hours: 10.5
  checkpoint_before_shutdown: true

rtdetr_resume_policy:
  target_epochs: 150
  checkpoint_every_epochs: 5
  validation_every_epochs: 5
  package_resume_after_each_session: true
  resume_required_if_incomplete: true

Completion gate: slot assignment frozen; RT-DETR resume policy defined before training starts.

## Step 3 - Freeze experiment and evaluation protocol

configs/models/milestone_4/experiment_protocol.yaml
configs/models/milestone_4/class_contract.yaml
configs/models/milestone_4/evaluation_policy.yaml
configs/models/milestone_4/kaggle_training_policy.yaml

docs/milestone_4/experiment_scope.md
docs/milestone_4/evaluation_protocol.md
docs/milestone_4/kaggle_training_protocol.md

Define dataset roles, model families, class mappings, input size, seed policy, pretrained-weight policy, augmentation policy, checkpoint-selection policy, and evaluation policy.

Torchvision contract: 0 Background, 1 Vehicle, 2 Pedestrian, 3 Cyclist.

YOLO contract: 0 Vehicle, 1 Pedestrian, 2 Cyclist.

Kaggle training may use KITTI train and KITTI validation only. Waymo is prohibited in Milestone 4 + 5.

Completion gate: experiment protocol, evaluation policy, and Kaggle training policy are marked frozen.

## Step 4 - Validate Milestone 3 handoff locally

scripts/milestone_4/01_validate_milestone_3_handoff.py
python scripts\milestone_4\01_validate_milestone_3_handoff.py

Validate Milestone 3 final audit, KITTI train count, KITTI validation count, image size 640 x 640, COCO annotations, YOLO labels, class mappings, augmentation policy, DontCare sidecars, excluded-object sidecars, and absence of Waymo paths in Milestone 4 configs.

outputs/milestone_4/reports/milestone_3_handoff_validation.json
outputs/milestone_4/reports/milestone_3_handoff_issues.csv

Completion gate: issues found equals 0; final status is PASSED.

# Phase B - Package Files for Kaggle

## Step 5 - Decide what goes to Kaggle

Upload only what is needed for KITTI training and KITTI validation. Do not upload Waymo for this milestone.

| Include in Kaggle package | Exclude from Kaggle package |
| --- | --- |
| configs/ and scripts/ | Waymo images and Waymo annotations |
| requirements.txt | raw KITTI and raw Waymo files |
| processed KITTI train/val images | old checkpoints and old logs |
| COCO annotations and YOLO labels | Git history and unnecessary visual checks |
| KITTI ignore/excluded sidecars, manifests, and reports | any external-validation outputs |

Completion gate: package content rule approved; Waymo inclusion count must be 0.

## Step 6 - Create Kaggle package locally

scripts/milestone_4/kaggle/02_prepare_kaggle_training_package.py
python -m scripts.milestone_4.kaggle.02_prepare_kaggle_training_package

The script creates a clean zip package for Kaggle training.

outputs/milestone_4/kaggle_packages/milestone4_kaggle_training_package.zip
outputs/milestone_4/manifests/kaggle_training_package_manifest.csv
outputs/milestone_4/reports/kaggle_training_package_report.json
outputs/milestone_4/reports/kaggle_training_package_issues.csv

Completion gate: package created; Waymo files included equals 0; missing KITTI files equals 0.

## Step 7 - Upload package to Kaggle

Upload the zip as a private Kaggle dataset and attach it to both compute-slot notebooks.

Kaggle dataset name:
av-crossdataset-milestone4-training-package

Uploaded file:
outputs/milestone_4/kaggle_packages/milestone4_kaggle_training_package.zip

Attach to:
Kaggle Slot A notebook
Kaggle Slot B notebook

Completion gate: same training package is visible in both Kaggle notebooks.

# Phase C - Kaggle Setup for Both Slots

## Step 8 - Prepare Kaggle notebook structure

mkdir -p /kaggle/working/project
mkdir -p /kaggle/working/project_outputs
unzip -q /kaggle/input/av-crossdataset-milestone4-training-package/milestone4_kaggle_training_package.zip -d /kaggle/working/project
cd /kaggle/working/project/milestone4_kaggle_training_package

Completion gate: Kaggle package extracted; configs, scripts, and data/processed/milestone_3 exist.

## Step 9 - Validate Kaggle environment

scripts/milestone_4/kaggle/03_validate_kaggle_environment.py
python -m scripts.milestone_4.kaggle.03_validate_kaggle_environment

Record Python version, PyTorch, Torchvision, Ultralytics, CUDA availability, GPU name, GPU memory, disk space, package paths, and dataset paths.

outputs/milestone_4/reports/kaggle_environment_snapshot.json
outputs/milestone_4/reports/kaggle_environment_issues.csv

Completion gate: CUDA available, dataset visible, output folders writable.

## Step 10 - Validate Kaggle dataset handoff

scripts/milestone_4/kaggle/04_validate_kaggle_dataset_handoff.py
python -m scripts.milestone_4.kaggle.04_validate_kaggle_dataset_handoff

Validate KITTI train images, KITTI validation images, COCO files, YOLO labels, class mappings, sample image loading, sample label loading, and no Waymo files present.

Completion gate: issues found equals 0; final status is PASSED.

# Phase D - Kaggle Training with Slot Assignment

## Step 11 - Add slot-aware training configs

configs/models/milestone_4/shared_training_policy.yaml
configs/models/milestone_4/yolo.yaml
configs/models/milestone_4/faster_rcnn.yaml
configs/models/milestone_4/retinanet.yaml
configs/models/milestone_4/rtdetr.yaml

environment:
  execution_target: kaggle
  project_root: /kaggle/working/project/milestone4_kaggle_training_package
  output_root: /kaggle/working/project/milestone4_kaggle_training_package/outputs/milestone_4

checkpointing:
  save_best: true
  save_last: true
  save_every_epochs: 5
  keep_last_n_checkpoints: 3
  save_resume_state: true

runtime_guard:
  enabled: true
  max_runtime_hours: 10.5
  graceful_stop: true
  save_before_stop: true

For RT-DETR, total_epochs should be set to the final target, for example 150, and the runtime guard should stop after the current epoch so the next session can resume cleanly.

Completion gate: all configs point to Kaggle-compatible paths; no Waymo paths exist.

## Step 12 - Build resume-aware training runner

scripts/milestone_4/train.py
scripts/milestone_4/training_core.py
scripts/milestone_4/experiment_registry.py
scripts/milestone_4/utilities/checkpointing.py
scripts/milestone_4/utilities/runtime_guard.py
scripts/milestone_4/utilities/hashing.py
scripts/milestone_4/utilities/seeding.py

python -m scripts.milestone_4.train --detector yolo --run-type final --slot slot_a
python -m scripts.milestone_4.train --detector rtdetr --run-type final --slot slot_b --resume latest

Runner arguments should support --detector, --run-type, --slot, --resume, --resume-checkpoint, --target-epochs, --max-runtime-hours, --save-every-epochs, and --package-on-exit.

The runtime guard should save checkpoint, resume_state.json, metrics, manifests, and package outputs before the session ends.

Completion gate: training can start, save, resume, package on exit, and stop gracefully.

## Step 13 - Create session manifest system

outputs/milestone_4/manifests/kaggle_session_manifest.csv
outputs/milestone_4/reports/kaggle_session_<detector>_<session_id>.json

Each session records detector, slot, team-member label, session ID, run type, start epoch, end epoch, target epochs, start time, finish time, runtime hours, exit reason, last checkpoint, best checkpoint, checkpoint hashes, resume source, and completion status.

Allowed exit reasons: completed, runtime_guard_stop, manual_stop, error, quota_stop.

Completion gate: each training session is traceable, especially RT-DETR resume sessions.

# Phase E - Run Slot A Models

## Step 14 - Slot A tiny-overfit

python -m scripts.milestone_4.train --detector yolo --run-type tiny_overfit --slot slot_a
python -m scripts.milestone_4.train --detector faster_rcnn --run-type tiny_overfit --slot slot_a
python -m scripts.milestone_4.train --detector retinanet --run-type tiny_overfit --slot slot_a

Completion gate: YOLO, Faster R-CNN, and RetinaNet show learning behavior on the tiny subset.

## Step 15 - Slot A pilot runs

python -m scripts.milestone_4.train --detector yolo --run-type pilot --slot slot_a
python -m scripts.milestone_4.train --detector faster_rcnn --run-type pilot --slot slot_a
python -m scripts.milestone_4.train --detector retinanet --run-type pilot --slot slot_a

Record memory, batch feasibility, epoch time, validation time, loss stability, checkpoint saving, resume behavior, and estimated final training duration.

Completion gate: no CUDA OOM, no NaN loss, no broken checkpoint, no missing validation metric.

## Step 16 - Slot A full training

python -m scripts.milestone_4.train --detector yolo --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit
python -m scripts.milestone_4.train --detector faster_rcnn --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit
python -m scripts.milestone_4.train --detector retinanet --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit

Completion gate: YOLO, Faster R-CNN, and RetinaNet final training complete and package-on-exit outputs created.

# Phase F - Run RT-DETR with Resume Across Sessions

## Step 17 - Slot B RT-DETR tiny-overfit

python -m scripts.milestone_4.train --detector rtdetr --run-type tiny_overfit --slot slot_b

Completion gate: RT-DETR tiny-overfit learning behavior verified.

## Step 18 - Slot B RT-DETR pilot

python -m scripts.milestone_4.train --detector rtdetr --run-type pilot --slot slot_b

Completion gate: RT-DETR pilot passes without memory, loss, or checkpoint issues.

## Step 19 - RT-DETR full training session 1

Start RT-DETR as an interruption-expected run. The example target is 150 epochs.

python -m scripts.milestone_4.train --detector rtdetr --run-type final --slot slot_b --target-epochs 150 --max-runtime-hours 10.5 --save-every-epochs 5 --package-on-exit

Expected behavior: train until complete or until the runtime guard reaches 10.5 hours; save last checkpoint, best checkpoint, resume_state.json, metrics, reports, and manifests; package resume outputs before exit.

Completion gate: session 1 exits with completed=true or runtime_guard_stop with a valid resume package.

## Step 20 - Package RT-DETR resume checkpoint

scripts/milestone_4/kaggle/05_package_kaggle_training_outputs.py
python -m scripts.milestone_4.kaggle.05_package_kaggle_training_outputs --detector rtdetr --run-type final --session-id rtdetr_final_session_001

The resume package should contain last.pt, best.pt, resume_state.json, training history, training report, checkpoint manifest, and kaggle_session_manifest.csv.

/kaggle/working/rtdetr_final_session_001_resume_package.zip

Completion gate: resume ZIP created and downloaded locally immediately.

## Step 21 - Prepare RT-DETR resume input for session 2

Locally place the downloaded package under outputs/milestone_4/kaggle_downloads, then upload it as a small private Kaggle dataset for the next session, or attach the previous notebook output if available. Uploading the small resume package is safer.

outputs/milestone_4/kaggle_downloads/rtdetr_final_session_001_resume_package.zip
Kaggle dataset name: rtdetr-session-001-resume-package

Completion gate: RT-DETR session 2 can access the original training package and the session 1 resume package.

## Step 22 - RT-DETR full training session 2

unzip -q /kaggle/input/av-crossdataset-milestone4-training-package/milestone4_kaggle_training_package.zip -d /kaggle/working/project
cd /kaggle/working/project/milestone4_kaggle_training_package
unzip -o -q /kaggle/input/rtdetr-session-001-resume-package/rtdetr_final_session_001_resume_package.zip -d .

python -m scripts.milestone_4.train --detector rtdetr --run-type final --slot slot_b --resume latest --target-epochs 150 --max-runtime-hours 10.5 --save-every-epochs 5 --package-on-exit

If session 2 still does not finish, repeat the same resume-package procedure as session 3.

Completion gate: RT-DETR reaches target epochs and final status becomes COMPLETE.

# Phase G - Package All Kaggle Training Outputs

## Step 23 - Package Slot A outputs

python -m scripts.milestone_4.kaggle.05_package_kaggle_training_outputs --slot slot_a
/kaggle/working/milestone4_slot_a_training_outputs.zip

Contains YOLO, Faster R-CNN, and RetinaNet checkpoints, logs, metrics, reports, manifests, figures, and visual checks.

Completion gate: Slot A output ZIP downloaded locally.

## Step 24 - Package Slot B outputs

python -m scripts.milestone_4.kaggle.05_package_kaggle_training_outputs --slot slot_b
/kaggle/working/milestone4_slot_b_training_outputs.zip

Contains RT-DETR final checkpoints, logs, metrics, reports, manifests, figures, visual checks, and complete resume-chain evidence.

Completion gate: Slot B output ZIP downloaded locally.

# Phase H - Local Import and Validation

## Step 25 - Import Slot A and Slot B outputs locally

scripts/milestone_4/kaggle/06_import_kaggle_training_outputs.py

python -m scripts.milestone_4.kaggle.06_import_kaggle_training_outputs --zip outputs\milestone_4\kaggle_downloads\milestone4_slot_a_training_outputs.zip --slot slot_a
python -m scripts.milestone_4.kaggle.06_import_kaggle_training_outputs --zip outputs\milestone_4\kaggle_downloads\milestone4_slot_b_training_outputs.zip --slot slot_b

Validate expected detectors, checkpoint hashes, training histories, training reports, session manifests, and RT-DETR resume chain presence.

outputs/milestone_4/reports/kaggle_import_validation.json
outputs/milestone_4/reports/kaggle_import_issues.csv
outputs/milestone_4/manifests/imported_kaggle_outputs_manifest.csv

Completion gate: issues found equals 0; Kaggle import PASSED.

## Step 26 - Validate RT-DETR resume chain locally

scripts/milestone_4/kaggle/07_validate_rtdetr_resume_chain.py
python -m scripts.milestone_4.kaggle.07_validate_rtdetr_resume_chain

Check session start/end epochs, resume epoch, no gaps, no duplicate epochs, same config hash, same dataset hash, same seed policy, same checkpoint lineage, and final target epoch reached.

Completion gate: RT-DETR resume chain PASSED.

## Step 27 - Lock final checkpoints locally

scripts/milestone_4/08_lock_final_checkpoints.py
python -m scripts.milestone_4.08_lock_final_checkpoints

outputs/milestone_4/manifests/final_checkpoint_registry.csv
outputs/milestone_4/reports/checkpoint_selection_report.json
outputs/milestone_4/reports/checkpoint_loading_validation.json
outputs/milestone_4/reports/checkpoint_loading_issues.csv

For every detector, select best checkpoint using the frozen metric, calculate SHA-256, record file size, load the checkpoint, run one inference test, and mark checkpoint locked.

Completion gate: exactly four final checkpoints locked and hashes verified.

# Phase I - Local In-Domain Validation

## Step 28 - Build local prediction adapters and evaluator

scripts/milestone_4/adapters/common_prediction.py
scripts/milestone_4/adapters/yolo_adapter.py
scripts/milestone_4/adapters/faster_rcnn_adapter.py
scripts/milestone_4/adapters/retinanet_adapter.py
scripts/milestone_4/adapters/rtdetr_adapter.py

scripts/milestone_4/evaluation/coco_evaluator.py
scripts/milestone_4/evaluation/matching.py
scripts/milestone_4/evaluation/ignore_region_evaluator.py
scripts/milestone_4/evaluation/operating_point_metrics.py
scripts/milestone_4/evaluation/size_metrics.py
scripts/milestone_4/evaluation/curve_generation.py
scripts/milestone_4/evaluation/evaluation_core.py

python -m scripts.milestone_4.09_validate_prediction_adapters
python -m scripts.milestone_4.10_validate_evaluator

Completion gate: prediction adapters PASSED; shared evaluator PASSED.

## Step 29 - Run final local KITTI validation

scripts/milestone_4/evaluate.py

python -m scripts.milestone_4.evaluate --detector all --partition kitti_val --checkpoint-registry outputs\milestone_4\manifests\final_checkpoint_registry.csv --evaluation-policy configs\models\milestone_4\evaluation_policy.yaml --output-dir outputs\milestone_4

python -m scripts.milestone_4.evaluate --detector rtdetr --partition kitti_val --checkpoint-registry outputs\milestone_4\manifests\final_checkpoint_registry.csv --evaluation-policy configs\models\milestone_4\evaluation_policy.yaml --output-dir outputs\milestone_4

Metrics: mAP@[0.50:0.95], AP50, AP75, Vehicle AP, Pedestrian AP, Cyclist AP, precision, recall, F1, small/medium/large AP, detections per image, false positives per image, DontCare suppression count, confusion summary, and PR curve data.

If local 6 GB VRAM cannot run inference for RT-DETR, run the exact same evaluation command on Kaggle and import only evaluation outputs.

Completion gate: all four detectors evaluated on KITTI validation using the same policy and metric engine.

## Step 30 - Benchmark and create comparison outputs

python -m scripts.milestone_4.benchmark --detector all --partition kitti_val --checkpoint-registry outputs\milestone_4\manifests\final_checkpoint_registry.csv

python -m scripts.milestone_4.create_comparison_outputs --metrics-dir outputs\milestone_4\metrics\kitti_validation --benchmarks-dir outputs\milestone_4\benchmarks --output-dir outputs\milestone_4

Create AP tables, per-class AP table, precision/recall/F1 table, runtime table, memory table, AP-vs-FPS chart, AP-vs-latency chart, AP-vs-parameter-count chart, training curves, PR curves, and qualitative detection sheets.

Completion gate: all four models summarized in one comparable format.

# Phase J - Documentation, Audit, and Git

## Step 31 - Documentation

outputs/milestone_4/README.md
docs/milestone_4/README.md
docs/milestone_4/milestone_4_methodology.md
docs/milestone_4/model_training_and_kitti_evaluation_draft.docx

Document Kaggle training rationale, local/Kaggle responsibility split, compute-slot allocation, session-limit handling, RT-DETR resume procedure, checkpointing policy, Kaggle package contents, Kaggle output import, local KITTI validation commands, benchmarking commands, Git policy, and Milestone 6 boundary.

Completion gate: README complete; methodology Markdown complete; methodology DOCX complete; commands documented.

## Step 32 - Final audit

scripts/milestone_4/20_final_milestone_4_audit.py
python scripts\milestone_4\20_final_milestone_4_audit.py

Audit Milestone 3 handoff, Kaggle package, Waymo exclusion, compute allocation, Slot A outputs, Slot B outputs, RT-DETR resume chain, four training runs, four locked checkpoints, KITTI evaluation, benchmarking, comparison outputs, documentation, no Waymo evaluation output, and empty issue CSV files.

Completion gate: issues found equals 0; final status is PASSED.

## Step 33 - Git safety checks

git status --short

git check-ignore -v outputs\milestone_4\checkpoints\yolo\best.pt
git check-ignore -v outputs\milestone_4\checkpoints\rtdetr\best.pt

powershell -NoProfile -Command "git status --short | Select-String -Pattern '\.(pt|pth|ckpt|onnx|engine)$'"

git add .gitignore
git add configs\models\milestone_4
git add scripts\milestone_4
git add outputs\milestone_4\README.md
git add outputs\milestone_4\metrics
git add outputs\milestone_4\benchmarks
git add outputs\milestone_4\figures
git add outputs\milestone_4\visual_checks
git add outputs\milestone_4\reports
git add outputs\milestone_4\manifests
git add docs\milestone_4

git diff --cached --stat
git diff --cached --check
powershell -NoProfile -Command "git diff --cached --name-only | Select-String -Pattern '\.(pt|pth|ckpt|onnx|engine)$'"

Completion gate: no model weights staged; no oversized files staged; git diff --cached --check is clean.

## Step 34 - Commit and push

git commit -m "Complete Milestone 4 Kaggle training and KITTI evaluation"
git push origin main
git status

Expected final status: on branch main; branch is up to date with origin/main; nothing to commit; working tree clean.

Completion gate: Git commit complete; push complete; working tree clean.

# Final Simple Command Flow

## Local package preparation

python scripts\milestone_4\01_validate_milestone_3_handoff.py
python -m scripts.milestone_4.kaggle.02_prepare_kaggle_training_package

## Kaggle Slot A

python -m scripts.milestone_4.kaggle.03_validate_kaggle_environment
python -m scripts.milestone_4.kaggle.04_validate_kaggle_dataset_handoff

python -m scripts.milestone_4.train --detector yolo --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit
python -m scripts.milestone_4.train --detector faster_rcnn --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit
python -m scripts.milestone_4.train --detector retinanet --run-type final --slot slot_a --max-runtime-hours 10.5 --package-on-exit

python -m scripts.milestone_4.kaggle.05_package_kaggle_training_outputs --slot slot_a

## Kaggle Slot B - RT-DETR session 1

python -m scripts.milestone_4.kaggle.03_validate_kaggle_environment
python -m scripts.milestone_4.kaggle.04_validate_kaggle_dataset_handoff

python -m scripts.milestone_4.train --detector rtdetr --run-type final --slot slot_b --target-epochs 150 --max-runtime-hours 10.5 --save-every-epochs 5 --package-on-exit

## Kaggle Slot B - RT-DETR resume session 2

python -m scripts.milestone_4.train --detector rtdetr --run-type final --slot slot_b --resume latest --target-epochs 150 --max-runtime-hours 10.5 --save-every-epochs 5 --package-on-exit

## Local import, validation, and audit

python -m scripts.milestone_4.kaggle.06_import_kaggle_training_outputs --zip outputs\milestone_4\kaggle_downloads\milestone4_slot_a_training_outputs.zip --slot slot_a
python -m scripts.milestone_4.kaggle.06_import_kaggle_training_outputs --zip outputs\milestone_4\kaggle_downloads\milestone4_slot_b_training_outputs.zip --slot slot_b

python -m scripts.milestone_4.kaggle.07_validate_rtdetr_resume_chain
python -m scripts.milestone_4.08_lock_final_checkpoints

python -m scripts.milestone_4.evaluate --detector all --partition kitti_val --checkpoint-registry outputs\milestone_4\manifests\final_checkpoint_registry.csv --evaluation-policy configs\models\milestone_4\evaluation_policy.yaml --output-dir outputs\milestone_4

python -m scripts.milestone_4.benchmark --detector all --partition kitti_val --checkpoint-registry outputs\milestone_4\manifests\final_checkpoint_registry.csv

python -m scripts.milestone_4.create_comparison_outputs --metrics-dir outputs\milestone_4\metrics\kitti_validation --benchmarks-dir outputs\milestone_4\benchmarks --output-dir outputs\milestone_4

python scripts\milestone_4\20_final_milestone_4_audit.py

# Final Completion Definition

Local directory structure complete

Git ignore policy validated

Milestone 3 handoff passed

Experiment protocol frozen

Evaluation policy frozen

Kaggle compute plan frozen

Kaggle package created and excludes Waymo

Kaggle Slot A environment and dataset validation passed

Kaggle Slot B environment and dataset validation passed

Slot A final training complete for YOLO, Faster R-CNN, and RetinaNet

Slot B final training complete for RT-DETR

RT-DETR resume chain validated

Kaggle outputs imported locally

Final checkpoints 4/4 locked

KITTI evaluations 4/4 complete

Efficiency benchmarks 4/4 complete

Comparison outputs complete

README files complete

Methodology Markdown complete

Methodology DOCX complete

Final audit passed

Git commit and push complete

Waymo external evaluation deferred to Milestone 6